## Slide 1
MILESTONE 2 PROGRESS BRIEFING · FALL 2026 CAPSTONE, WEEK 9
AUtoMLy — Alabama Medicaid Policy Copilot
Milestone 2 status: model selection is converging, protected final evaluation is staged, and the UI/RAG phase is next.
J.O. | INAI 6986 | Oct 15, 2026 · 3:34 PM CDT | Status snapshot
01
Likely model candidate: NVIDIA Nemotron 3.5 Lightning 30B-A3B
LoRA checkpoint 400 — selection is confirmed only by the
one-time protected final evaluation.
MILESTONE 1
Complete
Data & model selection; v4 published and resubmission delivered.
MILESTONE 2
In progress
Benchmark tooling passed independent review today; frozen final run is gated, not yet executed.
NEXT PHASE
UI + RAG
Open WebUI retrieval over Medicaid policy; four-way comparison across training and retrieval.
Notes: Framing for tonight: three facts carry the story — the matched training sweep is complete and clean, Nemotron is the likely candidate on currently verified evidence, and the remaining Milestone 2 work is gated evaluation engineering, not exploration. The UI/RAG phase answers the deployment question directly.
Evidence: presentations/2026-10-01 deck; .hermes/plans/2026-10-14-milestone2-final-five-step-execution.md; quota_pause_after_quality_PASS_20261015.json
Snapshot: October 15, 2026, 3:34 PM CDT. Status statements reflect verified local artifacts and review records; no final evaluation outputs exist yet. Slides prepared with AI assistance from recorded artifacts; student review required.

## Slide 2
PROJECT POSITION
Where We Are in the Project
Three-phase plan: choose data and models, prove the trained model against its base, then build and compare the deployed system.
J.O. | INAI 6986 | Oct 15, 2026 · 3:34 PM CDT | Roadmap · verified artifacts
02
MILESTONE 1
Complete
Data pipeline and four-family model comparison
Resubmission and v4 delivered; the student-authored 30-question control set is preserved as fixed evidence.
MILESTONE 2
In progress
Nemotron checkpoint-400 vs its untouched base
Identical official-source passages and questions; tooling independently reviewed today; final campaign not yet executed.
UI / RAG PHASE
Next
Open WebUI + ChromaDB over Medicaid policy
Then the four-way comparison: base, trained, base+RAG, trained+RAG — one frozen benchmark, one rubric.
Tonight: what is done, why Nemotron is the likely pick, and what comes next.
Notes: Roadmap alignment: Milestone 2 scope is the protected evaluation of the selected adapter against its base under sealed conditions (five-step plan of Oct 14). Retrieval-system construction is explicitly a post-Milestone-2 phase because the UI/RAG stack must exist before its comparison arms can run. Log 2 was updated with the user-supplied 20 personal hours.
Evidence: five-step plan; user_decisions.json 2026-10-14; todo ledger revision 27; class_package_20261014
Snapshot: October 15, 2026, 3:34 PM CDT. Status statements reflect verified local artifacts and review records; no final evaluation outputs exist yet. Slides prepared with AI assistance from recorded artifacts; student review required.

## Slide 3
MILESTONE 1 CARRY-OVER
The Training Program Is Complete and Clean
Sixteen matched runs — four model families × four data sizes — on fixed cohorts; identical validation IDs; protected rows untouched.
J.O. | INAI 6986 | Oct 15, 2026 · 3:34 PM CDT | training_snapshot.json · run records
03
COMPLETED RUNS
16 / 16
All matched cohorts complete as of the Oct 1 clean sweep.
POLICY EXAMPLES
200 – 1,600
Nested train sizes; identical prompt-ID hashes at each size.
PROTECTED ROWS USED
0
No test or student-control rows touched in any run.
N = 1,600 RUN | Best val loss | Best val accuracy | Selected checkpoint
Gemma 4 26B-A4B | 0.5750 | 85.88% | step 400
Muse Glimmer 30B | 0.5787 | 85.54% | step 200
Nemotron 3.5 Lightning 30B-A3B | 0.5527 | 85.56% | step 400
Ornith 1.5 35B-A3B | 0.5626 | 85.38% | step 400
Token loss is a within-family next-token diagnostic — different tokenizers prevent a cross-family accuracy ranking. It motivates the candidate; it does not crown one.
Notes: All figures from the verified Oct 1 training snapshot (artifacts/model_comparison/2026-09-25). Nemotron N=1,600: best validation loss 0.5527 at step 400, best validation accuracy 0.8556, final step 1,200. Validation used the same 124 question IDs in every run; per-run records show test_rows_used=0 and control_rows_used=0. The highlighted row marks the current candidate, not a scored win.
Evidence: presentations/2026-10-01/training_snapshot.json; clean-runs training_summary.json; results.jsonl
Snapshot: October 15, 2026, 3:34 PM CDT. Status statements reflect verified local artifacts and review records; no final evaluation outputs exist yet. Slides prepared with AI assistance from recorded artifacts; student review required.

## Slide 4
MODEL SELECTION
Nemotron Is the Likely Candidate
Three verified reasons — plus one honest boundary on what the current evidence can and cannot claim.
J.O. | INAI 6986 | Oct 15, 2026 · 3:34 PM CDT | run records · protocol · user decision
04
BEST VAL LOSS
0.5527
Lowest best-validation loss across all sixteen matched runs; checkpoint 400 at N=1,600.
CLEAN LOCAL PATH
Verified
All four data sizes completed on lab hardware with rank-16 LoRA after the Oct 1 correction.
BUILT TO SERVE
3B active
30B MoE with 3B active parameters; N=1,600 sweep ran in ~1.4 h vs ~2.5 h for the other MoE family.
Decision status: the Milestone 2 protocol and recorded user decision designate Nemotron N1600 (revision a9904d2, adapter SHA-256 4aaca5c5…) as the candidate.
Formal selection happens only when the sealed, one-time final evaluation passes — no winner from token loss alone.
Notes: Reason 1: best validation loss 0.5527 is the minimum across all 16 snapshot runs (next lowest: Nemotron N=750 at 0.5574; Gemma N1600 0.5750). Reason 2: the clean-runs tree shows all four Nemotron sizes complete with saved adapters. Reason 3: runtime_seconds 4,984 for Nemotron N1600 vs 9,026 for Ornith N1600 in the same harness; A3B MoE suits local serving. Boundary language matches Milestone 1 v4: within-family token diagnostics are not cross-family factual rankings.
Evidence: training_snapshot.json; architecture-training-gates/clean-runs/nemotron-*-clean-20261001-a; user_decisions.json; five-step plan line 15
Snapshot: October 15, 2026, 3:34 PM CDT. Status statements reflect verified local artifacts and review records; no final evaluation outputs exist yet. Slides prepared with AI assistance from recorded artifacts; student review required.

## Slide 5
MILESTONE 2 · COMPLETED
Evaluation Machinery Under Independent Review
What Milestone 2 has produced so far — reviewed engineering, authenticated sources, and updated program records.
J.O. | INAI 6986 | Oct 15, 2026 · 3:34 PM CDT | review records · source audit · Log 2
05
✓
Benchmark authoring tools repaired and passed independent review
Answerable-set tool (106 tests) and unanswerable-set tool (44 tests): independent SPEC review, then quality review — both PASS as of today, Oct 15.
✓
Final collection and scoring harness reviewed under synthetic inputs
Paired candidate/base collector with sealed-asset checks; passed independent review on synthetic probes only — no real inference run yet.
✓
Fresh benchmark sourced from authenticated official documents
12 post-snapshot source snapshots re-hashed; 417 audited page packets; proposed 8-source / 28-page cohort with 6 strict post-publication date alerts.
✓
Strata designed for how policy questions actually fail
Policy reasoning · effective dates · exceptions · conflicts · synthesis · unanswerable items that should trigger abstention.
✓
Program records updated
Progress Log 2 revised (20 personal hours); Milestone 1 v4 and the Milestone 2 development report published to the public repository.
No final scores exist yet — tonight reports capability built, not model performance.
Notes: Review trail: freshbench_spec reviews and the Oct 15 engineering pass under artifacts/milestone2_completion (engineering_pass_20261015); test counts verified by counting test functions in the owned trees (106 and 44). Source audit: 12 v2 snapshots + 3 v1 matched verified-TLS redownloads; 417 page packets independently reproduced; proposed cohort carries 6 strict post-publication alerts and 2 posting-inferred high-overlap chapters pending final cohort check. Log 2 and public docs per todo ledger (m2-log-hours completed).
Evidence: engineering_pass_20261015/*; reviews_20261014/*; fresh_sources_v2_20261014; todo revision 27; public repo docs
Snapshot: October 15, 2026, 3:34 PM CDT. Status statements reflect verified local artifacts and review records; no final evaluation outputs exist yet. Slides prepared with AI assistance from recorded artifacts; student review required.

## Slide 6
MILESTONE 2 · IN FLIGHT
Paused at the Right Place — Five Gates Remain
Work stops after each gate passes. The pause today was a session-quota boundary, not a blocker in the science.
J.O. | INAI 6986 | Oct 15, 2026 · 3:34 PM CDT | five-step plan · checkpoint record
06
1
Integrate reviewed tooling
Apply the reviewed identity-store upgrade; rerun real-tree tests and the source-only CLI preflight.
2
Seal the freeze
Adapter and base bytes, benchmark/key hashes, prompts, settings, metrics, robustness protocol — one immutable manifest.
3
Run once
Paired Nemotron-400 vs untouched base on identical official-source passages and questions. One time. Failures kept.
4
Score honestly
Machine advisory scoring on the full population; scoped human adjudication stays separate and is not waived.
5
Review and publish
Personal rubric review of M2/Log 2; executed notebook; DOCX/PDF; push private and J.O.-only public repos.
Paused at a quota boundary — checkpoint saved; every gate must pass in order.
Notes: Status from the verified pause record (quota_pause_after_quality_PASS_20261015.json): engineering_release_complete=false; real offline transition not executed; actual authoring or campaign not started; next_required steps match the five gates shown (identity-store upgrade + real-tree tests, seal, one-time campaign, scoring/adjudication, personal review + publish). Session window resets 4:23 PM CDT.
Evidence: quota_pause_after_quality_PASS_20261015.json; five-step plan Steps 1–5; model_phase_handoff_contract_20261015.json
Snapshot: October 15, 2026, 3:34 PM CDT. Status statements reflect verified local artifacts and review records; no final evaluation outputs exist yet. Slides prepared with AI assistance from recorded artifacts; student review required.

## Slide 7
NEXT PHASE
Open WebUI + RAG: The Four-Way Comparison
The capstone question in one grid: does policy fine-tuning, retrieval, or both actually move answer quality?
J.O. | INAI 6986 | Oct 15, 2026 · 3:34 PM CDT | protocol design · deployment plan
07
Build order
1
Ingest the policy corpus
Administrative Code and Provider Billing Manual, plus audited post-snapshot sources, into ChromaDB.
2
Serve it through Open WebUI
Citation-grounded chat over the Medicaid policy collection for staff use.
3
Deploy both model conditions
Base Nemotron and the selected checkpoint behind one local endpoint.
4
Run the same frozen benchmark
One cohort, one key, one scoring protocol — across four arms.
 | BASE MODEL | FINE-TUNED (CKPT 400)
No RAG | What comes out of the box | Value of training alone
With RAG | Value of retrieval alone | The combined hypothesis
Four arms share one frozen benchmark and one human scoring rubric — differences attribute to method, not to the test. Latency and memory are logged per arm.
One sealed benchmark serves all four arms — so the RAG phase follows this evaluation.
Notes: Sequencing rationale: the RAG stack cannot be evaluated until it exists, so Milestone 2 seals the training-vs-base comparison first; the UI/RAG phase then extends the same frozen cohort to four arms (user clarification of Oct 14 records input mode for the M2 run; the four-arm grid is the deployment-phase comparison). Corpus paths follow the Milestone 1 source inventory and the Oct 14 authenticated source cohort.
Evidence: five-step plan; user_decisions.json; fact record on UI/RAG ordering; Milestone 1 v3/v4 source inventory
Snapshot: October 15, 2026, 3:34 PM CDT. Status statements reflect verified local artifacts and review records; no final evaluation outputs exist yet. Slides prepared with AI assistance from recorded artifacts; student review required.

## Slide 8
BOTTOM LINE
Three Things to Take Away
No performance claims tonight — the claims are about readiness, discipline, and what happens next.
J.O. | INAI 6986 | Oct 15, 2026 · 3:34 PM CDT | all slides · repos
08
1. The experiment loop is real.
Sixteen matched training runs, fixed cohorts, protected rows untouched, and an auditable evidence chain from run records to this slide.
2. Nemotron is the likely choice — and it knows it.
Best validation loss in the sweep, a verified clean training path, and a serving-friendly MoE. The sealed one-time evaluation is the last gate before formal selection.
3. The next build answers the deployment question.
Open WebUI + ChromaDB over Medicaid policy, then base vs trained vs +RAG vs both — one frozen benchmark, one rubric, four arms.
Evidence: github.com/porespellar/INAI6986 (private · full engineering trail) · github.com/porespellar/INAI6986_project_deliverables (public · J.O. deliverables + this deck)
Notes: Closing frame: the program now produces verified artifacts rather than promises — every claim on this slide traces to a run record, review report, or review-passed tool. Milestone 2 completes when the gates run in order; the UI/RAG phase then turns the research into the deployed comparison.
Evidence: training_snapshot.json; engineering_pass_20261015; five-step plan; both GitHub repositories as pushed Oct 15
Snapshot: October 15, 2026, 3:34 PM CDT. Status statements reflect verified local artifacts and review records; no final evaluation outputs exist yet. Slides prepared with AI assistance from recorded artifacts; student review required.